# Phase Two Amendment & Addendum

This Amendment forms part of the original agreement titled “Tony Thompson × Arson Pixelz – Digital Growth & Media Partnership (Phase Two)” and is effective upon signature by the parties below.

## 1. Revised Phase Two Scope

Phase Two will proceed in a reduced execution model. Non-essential deliverables are paused until April 1.

Active Deliverables (Immediate – $2,500 Value):
- Thinkific platform implementation
- Core course infrastructure setup
- Basic platform maintenance
- Essential operational support

Paused Until April 1:
- E-Commerce expansion (Shopify)
- Merchandise rollout
- Advanced funnel builds
- Marketing automation beyond essentials
- Loyalty and membership systems

## 2. Upfront Payment

An upfront payment of $2,500 shall be made for the implementation of Thinkific and basic maintenance. Work will commence upon receipt of proof of payment.

## 3. Content Production Schedule

Beginning January, content production will proceed at $1,500 per month for the delivery of 15 videos, using an audio-first standard production workflow.

## 4. Deferred Phase Two Completion

All remaining Phase Two deliverables will be completed by April 1. A final payment of $2,500 will be due upon completion.

## 5. Superseding Clause

This Amendment supersedes any conflicting provisions in the original Phase Two agreement. All other terms remain unchanged and in full force.

## Signatures

For Tony Thompson

Name: ____________________________
Signature: ________________________
Date: _____________________________

For Arson Pixelz (Pty) Ltd

Name: ____________________________
Signature: ________________________
Date: _____________________________

Witness (Optional)

Name: ____________________________
Signature: ________________________
Date: _____________________________